Daily Standup Template

A 15-minute daily standup notes template: the three standard questions, how to log blockers, and a filled-in example for product teams.

Daily standup notes structure

| Field | How to fill it in |
| --- | --- |
| Date and team | The calendar date and the team name. Use the date rather than a session number, because standups get skipped on holidays and the numbering drifts. |
| Who is missing | Recording absentees is enough, there is no need to list who attended. For a small team meeting daily, the absent list is much shorter than the present list. |
| Yesterday | One line each, recording a finished result rather than an activity. Met with design is an activity, locked the checkout screen layout is a result. |
| Today | One or two items per person. If someone lists five items for a single day, that is a sign priorities have not been chosen, not that a lot will get done. |
| Blockers | What is blocked, who is blocked, and who needs to unblock it. This is the most important field in the template, because it is the only reason a daily meeting justifies itself. |
| Blocker age in days | How many consecutive days this blocker has appeared. This number is the cheapest early-warning signal a team can generate for itself. |
| Take it offline | Topics that need a deeper discussion, with the names of who will stay behind. Writing something here is a polite way to end a spiralling debate without cutting anyone off. |

Filled-in example

| Field | Example content |
| --- | --- |
| Date | Tuesday 21 July 2026, Product team |
| Missing | Mai (on leave) |
| Linh · Yesterday | Finished pagination for the search screen, merged to main |
| Linh · Today | Writing tests for pagination, starting the date filter |
| Hung · Yesterday | No progress on bulk import, still waiting on sample data |
| Hung · Today | Switching to file upload error handling while waiting |
| Blockers | Test environment has no sample data. Hung is blocked. Quan will unblock, committed for today. |
| Blocker age | 3 days. If it reaches day four, escalate to the manager. |
| Take it offline | Naming convention for filter parameters. Linh and Nam stay 10 minutes. |

Free template by Meco — meco-app.com. Meco builds these minutes automatically from your meeting recording.